Project-Task planner and state machine visualizer
Members- Protyush Kumar Das
        Vahid Mohammadigahrooei
Somesh Devagekar

---
Problem
- In ROPOD 9 , transportation tasks performed by the robot involve multiple actions, which are planned by a task planner.
- The fleet management system invokes the task planner via the task planner interface, which is written in Python 10 .
- In certain situations, the task planner also needs to be invoked by the task executor on the robot, which is written in C++.
- Hence,an interface to the task planner in C++ is also required.

---
Tasks
- Porting a task planner interface from Python to C++
  a) integrate it with the task executor on the robot
- Visualization of a state machine
  a) offline
  b) during the execution of the state machine

---
Work so far:
- Selected library for visualization:
  GRAPHVIZ- Graphviz is a package of open-source tools initiated by AT&T Labs Research for drawing graphs specified in DOT language scripts
- Choice of IDE so far
  ECLIPSE

---
Schedule
- Week 1- Going through the project and preparing a schedule itself.
- Week 2-
  a) Finding the corresponding libraries in C++ for the libraries implemented in Python.
  b) Working on the aim “Visualization of a state machine” mostly OFFLINE.
  c) starting the “Porting task planner interface from Python to C++” .

---
Working Strategy
- Continuous development and integration
- Frequent meetings to resolve any issues
- Detailed progress reports each following week

---
Questions
1> How do we get access to the Ropod?
2> How do we check that we are getting the desired behaviour?
3> What is the current behaviour?